1. Agile Terminologies

Sprint

A Sprint is a fixed time period during which the team completes a set of tasks.

Epic

An Epic is a large task or feature that cannot be completed in one sprint. It is divided into smaller tasks called Stories.

Story (User Story)

A Story is a small task that is part of an Epic and can be completed within a sprint.

Story Point

A Story Point represents the effort required to complete a story.

| Story Point | Difficulty Level |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |

(Fibonacci Series Used: 1, 2, 3, 5)

2. Sprint 1

Epic 1: User Management

- User Registration (USN1) – 2

- User Login (USN2) – 1

Epic 2: Product Management

- Add Product (USN3) – 3

- Edit Product (USN4) – 3

- Delete Product (USN5) – 3

Total Story Points in Sprint 1

2 + 1 + 3 + 3 + 3 = 12

3. Sprint 2

Epic 3: Product Features

- Product Listing Page (USN6) – 2

- Product Details Page (USN7) – 2

- Category Filter (USN8) – 2

- Search Functionality (USN9) – 4

Epic 4: Cart & Checkout

- Cart Management (USN10) – 5

Epic 5: Order & Payment

- Payment Integration (USN11) – 5

Total Story Points in Sprint 2

2 + 2 + 2 + 4 + 5 + 5 = 20

4. Total Story Points

- Sprint 1 = 12

- Sprint 2 = 20

- Total Story Points = 12 + 20 = 32

5. Team Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2

Team Velocity = 16 Story Points per Sprint

Conclusion

The ShopEZ team’s average velocity is 16 Story Points per Sprint, which helps in planning future sprints effectively and estimating project completion time.