Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

. Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email & password. | 2 | High | Frontend Dev |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email after registration. | 1 | High | Backend Dev |
| Sprint-1 | Registration | USN-3 | As a user, I can register using Gmail. | 2 | Medium | Backend Dev |
| Sprint-1 | Login | USN-4 | As a user, I can login using email & password. | 1 | High | Frontend Dev |
| Sprint-2 | Product Management | USN-5 | As an admin, I can add products. | 3 | High | Backend Dev |
| Sprint-2 | Product Management | USN-6 | As an admin, I can edit products. | 3 | Medium | Backend Dev |
| Sprint-2 | Product Listing | USN-7 | As a user, I can view product list. | 2 | High | Frontend Dev |
| Sprint-2 | Cart | USN-8 | As a user, I can add products to cart. | 3 | High | Full Stack Dev |
| Sprint-3 | Checkout | USN-9 | As a user, I can place an order. | 5 | High | Backend Dev |
| Sprint-3 | Payment | USN-10 | As a user, I can make payment using Razorpay/Stripe. | 5 | High | Backend Dev |
| Sprint-4 | Dashboard | USN-11 | As an admin, I can view orders dashboard. | 3 | Medium | Frontend Dev |
| Sprint-4 | Order Management | USN-12 | As an admin, I can update order status. | 3 | Medium | Backend Dev |

2. Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Feb 2026 | 06 Feb 2026 | 20 | 06 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 08 Feb 2026 | 13 Feb 2026 | 18 | 13 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 22 Feb 2026 | 27 Feb 2026 | — | — |

3. Velocity Calculation

Assume:

- Sprint Duration = 10 Days

- Team Velocity = 20 Story Points per Sprint

Average Velocity (AV) per Day:

AV = Total Story Points / Sprint Duration

AV = 20 / 10

Average Velocity = 2 Story Points per Day

This means the team completes approximately 2 story points per day.

4. Burndown Chart Explanation

A Burndown Chart is a graphical representation of:

- Work Remaining (Story Points)

- Time (Sprint Duration)

It helps to:

- Track sprint progress

- Identify delays

- Monitor team performance

- Ensure timely delivery

How it Works:

- X-Axis → Sprint Days

- Y-Axis → Remaining Story Points

- Ideal Line → Planned progress

- Actual Line → Real progress

If the actual line stays close to the ideal line, the sprint is on track.

Conclusion

- Total Planned Story Points per Sprint = 20

- Average Velocity = 2 Story Points per Day

- Team performance can be measured using Velocity and Burndown Chart

- Agile sprint planning helps ensure structured and timely development of ShopEZ